# Dokumen Agile

Edbert Eddyson Gunawan 13522039

– another fav novel of mine: The Wandering Inn

Made With Love ❤️‍🔥

# Daftar Isi

Daftar Isi	2

Definition of Done	3

Product Backlog	3

Sprint Backlog	5

Sprint 1 (21 Juli - 03 Agustus 2024)	5

Sprint 2 (04 Agustus - 17 Agustus 2024)	5

Sprint 3 (18 Agustus - 2 September 2024)	6

Planning?	7

Status	7

# Definition of Done

Sebuah tugas atau soal dianggap selesai jika semua kriteria berikut telah terpenuhi:

- Semua spesifikasi wajib yang ditetapkan dalam user story telah diselesaikan dan divalidasi.

- Dokumentasi yang diperlukan, termasuk documentation kode dan user guide (jika diperlukan), telah diperbarui dan diselesaikan.

- Tidak ada bug kritis atau blocker yang belum terselesaikan.

Jika terdapat spek tambahan atau bonus, pengerjaannya dianggap sebagai tambahan nilai namun tidak mempengaruhi status done dari tugas utama.

# Product Backlog

| Kode | Nama Soal |
| --- | --- |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux |
| S03 | 2 nm TranSISTER |
| S04 | Cisco 🅱️acket Tracer: Of Routers and Switches |
| S05 | Wolfman¦Sigma |
| S06 | McLaren Lo Warna Apa Bos? |
| S07 | monkeDB |
| S08 | Carpal Tunnel Syndrome |
| S09 | Capture The Flag: CRY, REV, and PWN edition |
| S10 | SISTER.Js |
| S11 | Jancuk Pristail |
| S12 | Benchmarking |
| S13 | Fotosop |
| S14 | I am Dripping |
| S15 | Pelabuhan |
| S16 | BMI - Belajar Matematika Isekai |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition |
| S18 | TTKI - Tulis Tulis Karya Imajinasi |

# Sprint Backlog

## Sprint 1 (21 Juli - 03 Agustus 2024)

| Kode | Nama Soal |
| --- | --- |
| S07 | monkeDB |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition |
| S18 | TTKI - Tulis Tulis Karya Imajinasi |
| S08 | Carpal Tunnel Syndrome |
| S09 | Capture The Flag: CRY, REV, and PWN edition |

### Kanban Board

Progress 1

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | in progress |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | blocked |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | blocked |
| S08 | Carpal Tunnel Syndrome | blocked |
| S09 | Capture The Flag: CRY, REV, and PWN edition | blocked |

Progress 2

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | done |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | in progress |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | blocked |
| S08 | Carpal Tunnel Syndrome | blocked |
| S09 | Capture The Flag: CRY, REV, and PWN edition | blocked |

Progress 3

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | done |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | in progress |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | in progress |
| S08 | Carpal Tunnel Syndrome | blocked |
| S09 | Capture The Flag: CRY, REV, and PWN edition | blocked |

Progress 4

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | done |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | done |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | done |
| S08 | Carpal Tunnel Syndrome | in progress |
| S09 | Capture The Flag: CRY, REV, and PWN edition | blocked |

Progress 5

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | done |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | done |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | done |
| S08 | Carpal Tunnel Syndrome | done |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |

### Sprint Review

The following table depict the final result of this sprint

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S07 | monkeDB | done |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition | done |
| S18 | TTKI - Tulis Tulis Karya Imajinasi | done |
| S08 | Carpal Tunnel Syndrome | done |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |

### Sprint Retrospective

Through the sprint 1,  we have done most of the task, and progressing on the CTF Challenge. We have learnt

- Setup replicating database

- Setup openvpn

- Perl programming

- Pogressing slowly in CTF due to its difficulty

## Sprint 2 (04 Agustus - 17 Agustus 2024)

| Kode | Nama Soal |
| --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition |
| S10 | SISTER.Js |
| S12 | Benchmarking |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux |
| S05 | Wolfman¦Sigma |

### Kanban Board

Progress 1

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | in progress |
| S12 | Benchmarking | blocked |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | blocked |
| S05 | Wolfman¦Sigma | blocked |

Progress 2

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | in progress |
| S12 | Benchmarking | blocked |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | in progress |
| S05 | Wolfman¦Sigma | blocked |

Progess 3

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | in progress |
| S12 | Benchmarking | blocked |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | done |
| S05 | Wolfman¦Sigma | blocked |

Progess 4

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | done |
| S12 | Benchmarking | in progress |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | done |
| S05 | Wolfman¦Sigma | blocked |

Progress 5

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | done |
| S12 | Benchmarking | in progress |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | done |
| S05 | Wolfman¦Sigma | in progress |

### Sprint Review

The final result of this sprint

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S09 | Capture The Flag: CRY, REV, and PWN edition | in progress |
| S10 | SISTER.Js | done |
| S12 | Benchmarking | in progress |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux | done |
| S05 | Wolfman¦Sigma | in progress |

### Sprint Retrospective

What we have learned

- Easy level AES OFB challenge using XOR.

- Easy level of reverse engineering

- Creating web server using C, imitating Flask

- Gauss jordan in 2 languages

- Installing linux wayland

- Multiprocessing matrix multiplication in python

## Sprint 3 (18 Agustus - 2 September 2024)

| Kode | Nama Soal |
| --- | --- |
| S11 | Jancuk Pristail |
| S14 | I am Dripping |
| S15 | Pelabuhan |
| S16 | BMI - Belajar Matematika Isekai |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scrum / #AJEGILE |

### Kanban Board

Progress 1

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | in progress |
| S14 | I am Dripping | in progress |
| S15 | Pelabuhan | blocked |
| S16 | BMI - Belajar Matematika Isekai | blocked |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | blocked |

Progress 2

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | done |
| S14 | I am Dripping | done |
| S15 | Pelabuhan | in progress |
| S16 | BMI - Belajar Matematika Isekai | in progress |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | blocked |

Progress 3

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | done |
| S14 | I am Dripping | done |
| S15 | Pelabuhan | done |
| S16 | BMI - Belajar Matematika Isekai | in progress |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | done |

Progress 4

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | done |
| S14 | I am Dripping | done |
| S15 | Pelabuhan | done |
| S16 | BMI - Belajar Matematika Isekai | done |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | done |

Progress 5

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | done |
| S14 | I am Dripping | done |
| S15 | Pelabuhan | done |
| S16 | BMI - Belajar Matematika Isekai | done |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | done |

### Sprint Review

Final result table

| Kode | Nama Soal | Status |
| --- | --- | --- |
| S11 | Jancuk Pristail | done |
| S14 | I am Dripping | done |
| S15 | Pelabuhan | done |
| S16 | BMI - Belajar Matematika Isekai | done |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE | done |

### Sprint Retrospective

Based on this sprint, i learned

- Pentesting a box

- Running Kubernetes

- Setting up three tier application

- Reading ARM asm

- Using AGILE SCRUM

# Appendix

| Kode | Nama Soal |
| --- | --- |
| S01 | Agile-Schizo / Agile-Sister / Agile-Scum / #AJEGILE |
| S02 | What you're refering to as Linux, is in fact, GNU/Linux |
| S03 | 2 nm TranSISTER |
| S04 | Cisco 🅱️acket Tracer: Of Routers and Switches |
| S05 | Wolfman¦Sigmaw |
| S06 | McLaren Lo Warna Apa Bos? |
| S07 | monkeDB |
| S08 | Carpal Tunnel Syndrome |
| S09 | Capture The Flag: CRY, REV, and PWN edition |
| S10 | SISTER.Js |
| S11 | Jancuk Pristail |
| S12 | Benchmarking |
| S13 | Fotosop |
| S14 | I am Dripping |
| S15 | Pelabuhan |
| S16 | BMI - Belajar Matematika Isekai |
| S17 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition |
| S18 | TTKI - Tulis Tulis Karya Imajinasi |